|  |  |  |
| --- | --- | --- |
| 1 | Customer Name | **Mobile Technology (U.S)** |
| 2 | Proposal Name/Description | E-commerce Website Development |
| 3 | Required Skills | .Net, C#, MVC,… |
| 4 | The Proposal Development Team:  *Program Manager*  *Proposal Prime*  *Technical Prime*  *Business Development Prime* | Phuong Ngo Sang Huynh Hai Huynh  Dang Nguyen |
| 5 | The date we receive proposal request/RFP | **Oct 27th, 15** |
| 6 | What the customer provided? | - Showed the current front-end and back-end applications  - Described high level requirements via conference call, chat  - Files:   * Project\_Model.pdf * Visual\_Diagram.pdf * ACORD\_Life\_Standards\_Help\_File\_2.19.00.chm |
| 7 | Target date for submitting proposal | **Nov 12th, 15** |
| 8 | Level of proposal detail required | Detailed level |
| 9 | Proposal action plan:  *Completed requirement analysis*  *Completed technical solution*  *Completed estimation*  *Competed proposal document*  *Target review date* | Oct 30th, 15  Nov 05th, 15 Jan 09th, 15  Jan 10th, 15 Jan 11th, 15  (Discussed with Sang the above target dates. However, they may be revised after we get the detailed documents from customer) |
| 10 | Current Status | On-going |
| 11 | Notes | Re-use our e-sale framework/solution |